# Test Plan

Program: TradeForge (Senior-Project-2026)

Version: 1.0

Date: 2026-04-03

# Document History

| Release No. | Date | Author | Revision Description |
| --- | --- | --- | --- |
| 1.0 | 2026-04-03 | OpenClaw (draft for team customization) | Initial draft based on current repository architecture, tests, and CI setup. |

# 1. Overview

## 1.1 Project Background

TradeForge is a full-stack marketplace application developed as a senior software project. The platform supports user authentication, listing creation/editing, listing discovery, messaging, reviews, reporting, and administrative workflows.

## 1.2 Purpose and Scope

This test plan defines the strategy, scope, environments, phases, entry/exit criteria, and deliverables for validating TradeForge. It covers backend API testing (FastAPI), frontend testing (React/Vite), integration paths between services, and release readiness via CI.

## 1.3 Assumptions and Constraints

Assumes backend/.env and frontend/.env are configured from .env.example files.

Assumes team members use Docker Compose or local scripts for consistent environments.

Supabase schemas/migrations are source-of-truth for database structure.

Time and team capacity may limit deep non-functional testing in early milestones.

External service reliability (OAuth providers, Supabase, storage) can impact integration testing.

## 1.4 Roles and Responsibilities

QA/Test Lead: Owns test strategy, coverage map, and release recommendation.

Backend Developers: Implement and maintain API/unit/integration tests for server-side behavior.

Frontend Developers: Maintain UI/component/flow tests and resolve defects in client behavior.

Project Lead: Approves scope, priorities, and go/no-go decisions.

Stakeholders/UAT Participants: Execute acceptance scenarios and sign off on expected outcomes.

## 1.5 Training Needs

Team onboarding for pytest conventions and fixture usage in backend/tests.

Team onboarding for frontend lint/test/build workflow (npm scripts).

Shared understanding of defect workflow, severity levels, and test evidence collection.

# 2. Test Environment and Tool Needs

## 2.1 Test Environments

Local Docker environment via docker compose (frontend + backend).

Local non-Docker environment via start_dev.sh/start_dev.ps1.

CI environment (GitHub Actions) running backend tests, frontend lint/tests/build.

Supabase-backed environment for schema validation and migration checks.

## 2.2 Environmental Diagram (Logical)

React Frontend (Vite) → FastAPI Backend → Supabase (DB/Auth/Storage)

## 2.3 Test Support Tools

Backend: pytest

Frontend: npm test, eslint, Vite build checks

CI/CD: GitHub Actions (.github/workflows/ci.yml)

Containerization: Docker, Docker Compose

Version control and review: GitHub pull requests

# 3. Overall Test Approach and Process

## 3.1 Testing Phases

Test Planning: requirements-to-test mapping, risk identification, and schedule alignment.

Test Definition: test case/scenario creation for APIs, UI flows, and cross-module interactions.

Test Execution: automated runs (local + CI), defect logging, retesting, and regression verification.

## 3.2 Overall Test Strategy

Shift-left strategy: prioritize unit and API tests during feature implementation.

Risk-based focus on authentication, listings CRUD, messaging, uploads, and reviews.

Automated CI gate for backend tests + frontend lint/test/build.

Manual exploratory testing for cross-page UX and edge-case handling.

### 3.2.1 Entry, Exit, and Suspension Criteria

Entry Criteria

Feature branch includes implementation and tests.

Required environment variables available.

Relevant migrations applied for schema-dependent features.

Exit Criteria

All critical/high defects resolved or formally accepted with mitigation.

CI checks pass (backend tests, frontend lint/tests/build).

Acceptance scenarios for release scope pass.

Suspension Criteria

Blocking environment outages (e.g., unavailable Supabase or OAuth provider).

Critical defect preventing continuation of dependent test scenarios.

Build instability preventing reliable test execution.

# 4. Unit Test

## 4.1 Objectives

Validate unit test quality for TradeForge features included in current release scope.

### 4.1.1 Test Items in Scope

Backend service logic and helper functions

Frontend components/utilities with isolated behavior

Validation and schema logic for request/response models

### 4.1.2 High-Level Test Scenarios

Verify pure function correctness and edge handling

Validate error conditions and input boundaries

Confirm schema-level defaults and required fields

### 4.1.3 Test Items Not in Scope

Cross-service integrations

Full user journey validation

## 4.2 Approach

### 4.2.1 Preparation Activities

Identify unit-level test targets for each new/changed module

Prepare mocks/stubs for external dependencies

### 4.2.2 Execution Activities

Run pytest and frontend unit tests locally and in CI

Fix regressions before integration testing begins

### 4.2.3 Test Data Sources

Seeded test users/listings/messages/reviews

Supabase development data sets

Synthetic files for upload validation

### 4.2.4 Deliverables

Executed test evidence (logs/screenshots where applicable)

Defect list with severity and status

Test completion summary for this phase

# 5. Integration Test

## 5.1 Objectives

Validate integration test quality for TradeForge features included in current release scope.

### 5.1.1 Test Items in Scope

API endpoint integration with database and auth layer

Messaging, conversations, listings, uploads, reviews interactions

### 5.1.2 High-Level Test Scenarios

Authenticated user creates listing and retrieves it

Conversation and message flow persists and retrieves correctly

Review creation/aggregation behavior is consistent

### 5.1.3 Test Items Not in Scope

Third-party systems outside project control (beyond mock/contract checks)

## 5.2 Approach

### 5.2.1 Preparation Activities

Apply latest migrations and confirm schema compatibility

Prepare integration environment variables and test accounts

### 5.2.2 Execution Activities

Execute API integration suite and targeted manual API calls

Validate cross-module data consistency and rollback behavior

### 5.2.3 Test Data Sources

Seeded test users/listings/messages/reviews

Supabase development data sets

Synthetic files for upload validation

### 5.2.4 Deliverables

Executed test evidence (logs/screenshots where applicable)

Defect list with severity and status

Test completion summary for this phase

# 6. System Test

## 6.1 Objectives

Validate system test quality for TradeForge features included in current release scope.

### 6.1.1 Test Items in Scope

End-to-end behavior across frontend, backend, and database

Route-level UX flows for login, listing details, messaging, profile

### 6.1.2 High-Level Test Scenarios

New user registers, logs in, creates listing, and views listing details

Buyer/seller exchange messages and view thread history

User posts review and sees updated rating context

### 6.1.3 Test Items Not in Scope

Stress/performance benchmarking at production-scale loads

## 6.2 Approach

### 6.2.1 Preparation Activities

Deploy app stack with representative configuration

Create end-to-end scenario checklist

### 6.2.2 Execution Activities

Run full scenario walkthroughs and document outcomes

Capture and triage defects by business impact

### 6.2.3 Test Data Sources

Seeded test users/listings/messages/reviews

Supabase development data sets

Synthetic files for upload validation

### 6.2.4 Deliverables

Executed test evidence (logs/screenshots where applicable)

Defect list with severity and status

Test completion summary for this phase

# 7. User Acceptance Test (UAT)

## 7.1 Objectives

Validate user acceptance test (uat) quality for TradeForge features included in current release scope.

### 7.1.1 Test Items in Scope

Business-critical flows agreed by project stakeholders

### 7.1.2 High-Level Test Scenarios

Stakeholder validates core marketplace tasks

Stakeholder validates usability and expected messaging/review behavior

### 7.1.3 Test Items Not in Scope

Internal refactoring validation not visible to end users

## 7.2 Approach

### 7.2.1 Preparation Activities

Prepare UAT script and acceptance checklist

Brief participants on expected outcome and defect reporting process

### 7.2.2 Execution Activities

Execute guided UAT sessions

Collect sign-off or actionable change requests

### 7.2.3 Test Data Sources

Seeded test users/listings/messages/reviews

Supabase development data sets

Synthetic files for upload validation

### 7.2.4 Deliverables

Executed test evidence (logs/screenshots where applicable)

Defect list with severity and status

Test completion summary for this phase

# 8. Performance Test

## 8.1 Objectives

Validate performance test quality for TradeForge features included in current release scope.

### 8.1.1 Test Items in Scope

Response time of key APIs and pages under moderate concurrent usage

### 8.1.2 High-Level Test Scenarios

Measure latency of listing retrieval and message operations

Observe frontend responsiveness under repeated navigation/actions

### 8.1.3 Test Items Not in Scope

Enterprise-level load/performance certification

## 8.2 Approach

### 8.2.1 Preparation Activities

Define performance goals and baseline environment

Select representative user and data volumes

### 8.2.2 Execution Activities

Run baseline and burst tests

Analyze bottlenecks and document optimization priorities

### 8.2.3 Test Data Sources

Seeded test users/listings/messages/reviews

Supabase development data sets

Synthetic files for upload validation

### 8.2.4 Deliverables

Executed test evidence (logs/screenshots where applicable)

Defect list with severity and status

Test completion summary for this phase

# 9. Data Conversion Test

## 9.1 Objectives

Validate data conversion test quality for TradeForge features included in current release scope.

### 9.1.1 Test Items in Scope

Database migration integrity and backward compatibility checks

### 9.1.2 High-Level Test Scenarios

Apply migrations sequentially on clean and existing dev datasets

Validate schema changes do not break API contracts

### 9.1.3 Test Items Not in Scope

Legacy external data migration from unrelated systems

## 9.2 Approach

### 9.2.1 Preparation Activities

Back up test data and snapshot schema before migration tests

Prepare rollback steps for failed migration scenarios

### 9.2.2 Execution Activities

Execute migration scripts in controlled order

Verify post-migration reads/writes across affected endpoints

### 9.2.3 Test Data Sources

Seeded test users/listings/messages/reviews

Supabase development data sets

Synthetic files for upload validation

### 9.2.4 Deliverables

Executed test evidence (logs/screenshots where applicable)

Defect list with severity and status

Test completion summary for this phase

# 10. Smoke Test

## 10.1 Objectives

Validate smoke test quality for TradeForge features included in current release scope.

### 10.1.1 Test Items in Scope

Critical startup and core flow checks per build

### 10.1.2 High-Level Test Scenarios

Application boots without fatal errors

Health endpoint returns OK

Core login/listing pages load and basic action succeeds

### 10.1.3 Test Items Not in Scope

Deep edge-case and exploratory scenarios

## 10.2 Approach

### 10.2.1 Preparation Activities

Define concise smoke checklist for every PR and release candidate

Ensure test environment availability

### 10.2.2 Execution Activities

Run smoke checks after deployment/build

Block promotion when smoke tests fail

### 10.2.3 Test Data Sources

Seeded test users/listings/messages/reviews

Supabase development data sets

Synthetic files for upload validation

### 10.2.4 Deliverables

Executed test evidence (logs/screenshots where applicable)

Defect list with severity and status

Test completion summary for this phase

# 11. Regression Test

## 11.1 Objectives

Validate regression test quality for TradeForge features included in current release scope.

### 11.1.1 Test Items in Scope

Previously working features impacted by new changes

### 11.1.2 High-Level Test Scenarios

Re-run critical auth/listings/messages/reviews tests after each major change

Confirm defect fixes do not introduce side effects

### 11.1.3 Test Items Not in Scope

New feature acceptance testing outside regression baseline

## 11.2 Approach

### 11.2.1 Preparation Activities

Maintain prioritized regression suite

Tag high-risk areas based on recent code changes

### 11.2.2 Execution Activities

Run automated regression in CI plus targeted manual checks

Compare outcomes with prior stable baseline

### 11.2.3 Test Data Sources

Seeded test users/listings/messages/reviews

Supabase development data sets

Synthetic files for upload validation

### 11.2.4 Deliverables

Executed test evidence (logs/screenshots where applicable)

Defect list with severity and status

Test completion summary for this phase

# 12. Security Test

## 12.1 Objectives

Validate security test quality for TradeForge features included in current release scope.

### 12.1.1 Test Items in Scope

Authentication/authorization, input validation, error handling, and secure defaults

### 12.1.2 High-Level Test Scenarios

Validate protected routes require proper auth context

Verify invalid/malicious input is handled safely

Confirm no sensitive data is exposed in errors/logs

### 12.1.3 Test Items Not in Scope

Formal external penetration testing certification

## 12.2 Approach

### 12.2.1 Preparation Activities

Define abuse cases and threat-focused scenarios

Prepare test accounts with distinct permission levels

### 12.2.2 Execution Activities

Execute negative tests for auth and authorization boundaries

Validate secure behavior for uploads, messages, and reporting endpoints

### 12.2.3 Test Data Sources

Seeded test users/listings/messages/reviews

Supabase development data sets

Synthetic files for upload validation

### 12.2.4 Deliverables

Executed test evidence (logs/screenshots where applicable)

Defect list with severity and status

Test completion summary for this phase

# 13. Risks and Mitigation

Risk: Incomplete environment setup causes inconsistent results. Mitigation: standardize via Docker Compose and setup checklist.

Risk: External dependency instability (OAuth/Supabase). Mitigation: mock where possible and isolate dependency failures in reports.

Risk: Limited testing time near deadlines. Mitigation: prioritize high-risk features and automate repeatable checks early.

# 14. Approval

Prepared by: ____________________   Date: __________

Reviewed by: ____________________   Date: __________

Approved by: ____________________   Date: __________